PROJECT REQUIREMENTS DOCUMENT

Intelligent Scene Classification Service

Automated image scene tagging using deep learning (computer vision)

| Document ID | PRD-CV-SCN-001 |
| --- | --- |
| Version | 1.0 (Final, baselined for build) |
| Status | Issued for BA elaboration and vendor delivery; pending formal sign-off (Section 0.2) |
| Issue date | 21 October 2026 |
| Document owner | Business Product Owner, Digital Content Operations |
| Prepared for | Business Analysis team; outsourced development partner (Vendor) |
| Classification | Internal, Confidential. Not for distribution outside the named recipients. |

# 0. Document Control

## 0.1 Version History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | 21-Oct-2026 | Business Product Owner | Final version issued to the BA team and the development partner. Supersedes all earlier drafts. |

Any change after this baseline must go through the Change Control process described in Section 17. Approved changes increment the minor version (1.1, 1.2, ...); changes to scope, budget or timeline increment the major version.

## 0.2 Approvals and Sign-off

By signing, each approver confirms that the requirements in this document are complete enough to start solution design and delivery.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business Sponsor (Head of Digital Content) |  |  |  |
| Business Product Owner |  |  |  |
| Lead Business Analyst |  |  |  |
| Enterprise / Solution Architect |  |  |  |
| Information Security Officer |  |  |  |
| Legal and Compliance |  |  |  |
| Vendor Delivery Manager |  |  |  |
| Vendor Technical Lead (ML) |  |  |  |

## 0.3 Distribution List

| Recipient | Purpose |
| --- | --- |
| Business Analysis team | Elaborate into user stories, acceptance tests and the traceability matrix; act as single point of contact for requirement clarifications. |
| Vendor development team | Solution design, estimation, build, test, deployment and handover. |
| Cloud Platform team | AWS account, networking, IAM and guardrail provisioning. |
| Information Security | Security review and penetration-test sign-off. |
| Legal and Compliance | Dataset and model licence review. |
| Content Operations (end users) | User acceptance testing (UAT) and operational readiness. |

## 0.4 Reference Documents

| # | Reference | Location |
| --- | --- | --- |
| R1 | Intel Image Classification dataset card | https://hf.co/datasets/sfarrukhm/intel-image-classification |
| R2 | ResNet-50 model card (microsoft/resnet-50) | https://hf.co/microsoft/resnet-50 |
| R3 | ViT Base model card (google/vit-base-patch16-224) | https://hf.co/google/vit-base-patch16-224 |
| R4 | Corporate AWS Landing Zone and Tagging Standards | Provided by Cloud Platform team at kick-off |
| R5 | Secure Software Development Standard | Provided by Information Security at kick-off |
| R6 | Vendor Master Services Agreement and Statement of Work | Procurement |

## 0.5 Conventions Used in This Document

Requirement language. “Shall” means mandatory. “Should” means strongly recommended; any deviation must be justified in the solution design. “May” means optional.

Priority (MoSCoW). Must: required for go-live. Should: important, but go-live can proceed with an agreed workaround. Could: desirable if time allows. Won’t: explicitly excluded from this release.

Requirement ID prefixes. BO = Business Objective, DR = Data, FR = Functional, MR = Model, API = Interface, NFR = Non-functional, SEC = Security, UC = Use Case, OQ = Open Question, RSK = Risk.

Table of Contents

0. Document Control	2

0.1 Version History	2

0.2 Approvals and Sign-off	2

0.3 Distribution List	2

0.4 Reference Documents	2

0.5 Conventions Used in This Document	3

1. Executive Summary	6

2. Business Context	7

2.1 Background	7

2.2 Problem Statement	7

2.3 Proposed Solution	7

2.4 Expected Business Benefits	7

3. Business Objectives and Success Metrics	8

4. Scope	9

4.1 In Scope	9

4.2 Out of Scope (this release)	9

5. Stakeholders and Responsibilities	10

5.1 Stakeholder Register	10

5.2 RACI Matrix	10

6. Users and Use Cases	11

6.1 User Personas	11

6.2 Use Cases	11

7. Data Requirements	12

7.1 Source Dataset	12

7.2 Class Taxonomy	12

7.3 Data Split Strategy	12

7.4 Data Quality and Preparation	13

7.5 Data Governance	13

8. Functional Requirements	14

8.1 Data Pipeline	14

8.2 Model Training	14

8.3 Experiment Tracking and Model Registry (MLflow)	14

8.4 Evaluation and Model Selection	15

8.5 Inference Service (FastAPI)	15

8.6 Deployment and Release	16

8.7 Monitoring and Logging	16

9. Model Requirements	17

9.1 Candidate Models	17

9.2 Model Performance Acceptance Thresholds	17

9.3 Training Guidelines	17

9.4 Model Selection Decision Matrix	18

9.5 Model Documentation	18

10. API Requirements	19

10.1 Endpoints	19

10.2 Single Prediction Response (example)	19

10.3 Error Handling	19

11. Non-Functional Requirements	20

12. Technology Stack and Solution Architecture	21

12.1 Mandated Technology Stack	21

12.2 Reference Architecture (logical)	21

12.3 Environments	22

13. Security and Compliance Requirements	23

14. Testing and Acceptance	24

14.1 Test Strategy	24

14.2 UAT Exit Criteria	24

14.3 Definition of Done (per user story)	24

15. Deliverables	25

16. Delivery Plan and Milestones	26

17. Project Governance and Change Control	27

17.1 Cadence	27

17.2 Change Control	27

17.3 Escalation Path	27

18. Assumptions, Constraints and Dependencies	28

18.1 Assumptions	28

18.2 Constraints	28

18.3 Dependencies	28

19. Risks and Mitigations	29

20. Open Questions and Pending Decisions	30

21. Glossary	31

Appendix A. Requirements Traceability Matrix (summary)	32

Appendix B. Sample Error Response	32

# 1. Executive Summary

Digital Content Operations manages a large and growing library of outdoor and urban photographs that feed our website, marketing campaigns and partner channels. Today every image is tagged by hand before it can be searched or published. That process is slow, inconsistent between people, and does not scale with incoming volume.

This project will deliver an Intelligent Scene Classification Service: a deep learning model, exposed through a secure REST API on AWS, that automatically assigns each image to one of six scene categories: buildings, forest, glacier, mountain, sea and street. Each prediction includes a confidence score so that uncertain images can be sent to a human reviewer instead of being tagged incorrectly.

The development partner will fine-tune and objectively compare two ImageNet-pretrained architectures, a convolutional network (ResNet-50) and a Vision Transformer (ViT Base/16). The model that best balances accuracy, latency and running cost will be promoted to production. All experiments shall be tracked and reproducible so that this project also establishes a reusable MLOps foundation for future computer vision use cases.

| Business problem | Manual scene tagging is slow, costly and inconsistent, and it delays content publishing. |
| --- | --- |
| Solution | A pretrained deep learning image classifier fine-tuned on 6 scene classes and served as a containerised REST API on AWS. |
| Headline targets | - ≥ 92% top-1 accuracy and ≥ 0.92 macro-F1 on the held-out test set - p95 API latency ≤ 500 ms per image - ≥ 70% reduction in manual tagging effort - 99.5% monthly availability |
| Mandated stack | PyTorch Lightning, MLflow, FastAPI, Docker, AWS |
| Indicative timeline | 12 weeks from kick-off to production go-live (Section 16) |
| Key decision | Model selection between ResNet-50 and ViT Base, made on the weighted decision matrix in Section 9.4 |

# 2. Business Context

## 2.1 Background

The content library receives a continuous flow of new images from photographers, agencies and partners. To be discoverable in the digital asset management (DAM) system, each image needs a scene tag. Content Operations specialists currently open each image, decide on a category and enter the tag by hand.

## 2.2 Problem Statement

- Throughput. Manual tagging cannot keep pace with intake, so the backlog grows and publication is delayed.

- Consistency. Different reviewers tag the same kind of scene differently (for example mountain vs. glacier, street vs. buildings), which reduces search quality.

- Cost. Skilled staff spend time on repetitive classification instead of higher-value curation work.

- No reusable capability. The organisation has no production-grade computer vision or MLOps pipeline to build on.

## 2.3 Proposed Solution

A scene classification service that any internal application (initially the DAM ingestion workflow) can call with an image and receive the predicted scene class, a confidence score and the top-3 alternatives. High-confidence predictions are applied automatically. Low-confidence predictions are flagged for human review.

## 2.4 Expected Business Benefits

| Benefit | Description |
| --- | --- |
| Operational efficiency | Most images are tagged automatically, so specialists only review flagged images. |
| Faster time to publish | Tags are available within seconds of upload instead of waiting in a manual queue. |
| Consistency and search quality | One objective model applies the same definition of each class every time. |
| Reusable platform | The training, tracking and deployment pipeline is reusable for future vision use cases. |
| Informed technology choice | A documented CNN vs. Transformer comparison informs future architecture decisions. |

# 3. Business Objectives and Success Metrics

The objectives below are the basis for project acceptance. The BA team shall trace every functional and non-functional requirement back to at least one objective (Appendix A).

| ID | Objective | KPI / Target | Measurement Method |
| --- | --- | --- | --- |
| BO-1 | Automate scene tagging for in-scope images | ≥ 70% of incoming images auto-tagged without human review | Ratio of predictions above the confidence threshold, measured over the first 30 days in production |
| BO-2 | Deliver accurate tags | Top-1 accuracy ≥ 92% (stretch 94%); macro-F1 ≥ 0.92 | Evaluation on the untouched held-out test split; report signed off by the Product Owner |
| BO-3 | Make tags available near real time | p95 latency ≤ 500 ms per single-image request | Load test in staging plus CloudWatch metrics in production |
| BO-4 | Run a reliable production service | ≥ 99.5% monthly availability | Health-check and uptime monitoring |
| BO-5 | Establish a reproducible MLOps foundation | 100% of training runs tracked in MLflow; production model reproducible from a tagged commit | Audit of the MLflow registry and a re-run test during UAT |
| BO-6 | Make an evidence-based architecture decision | Signed model comparison report covering ResNet-50 and ViT Base | Report delivered and approved at the Phase 2 gate |

# 4. Scope

## 4.1 In Scope

- Data ingestion, validation, exploratory analysis and preprocessing of the Intel Image Classification dataset.

- Fine-tuning and evaluation of two pretrained models: ResNet-50 (microsoft/resnet-50) and ViT Base/16 (google/vit-base-patch16-224).

- Experiment tracking, model versioning and a model registry using MLflow.

- A model comparison report and a recommendation for the production model.

- A REST inference API built with FastAPI, supporting single and batch prediction, health checks and model metadata.

- Containerisation with Docker and deployment to AWS in Dev, Staging and Production environments using Infrastructure as Code.

- A CI/CD pipeline covering automated tests, image build, security scanning and deployment.

- Operational monitoring, logging, alerting and a runbook.

- Documentation, a model card, and knowledge transfer to the internal team.

## 4.2 Out of Scope (this release)

- Classes beyond the six defined in Section 7.2, multi-label tagging, object detection or segmentation.

- Video, live-camera or streaming input.

- A custom end-user web interface. The API documentation UI (Swagger/OpenAPI) is sufficient.

- Integration code inside the DAM system. The DAM team will consume the API; the vendor will support integration testing.

- Automated continuous retraining. Retraining is a manual, repeatable pipeline in this release (see Section 8.3).

- Edge or mobile deployment, and model compression beyond what the latency target requires.

- Labelling of proprietary company images. This may be a follow-on phase (see RSK-01).

# 5. Stakeholders and Responsibilities

## 5.1 Stakeholder Register

| Stakeholder | Organisation | Interest / Responsibility |
| --- | --- | --- |
| Business Sponsor | Digital Content | Funding, final go-live decision, escalation point |
| Business Product Owner | Digital Content Operations | Owns requirements and priorities, accepts deliverables, approves model selection |
| Business Analysis team | Internal | Elaborates requirements into user stories and acceptance criteria, maintains traceability, manages clarifications |
| Vendor Delivery Manager | Development partner | Delivery planning, status reporting, risk and resource management |
| Vendor ML Engineers | Development partner | Data pipeline, model training, evaluation and comparison |
| Vendor MLOps / DevOps Engineers | Development partner | MLflow, API, containers, CI/CD, AWS infrastructure, monitoring |
| Enterprise / Solution Architect | Internal IT | Approves the solution design and conformance to architecture standards |
| Cloud Platform team | Internal IT | AWS accounts, VPC, IAM, guardrails, cost tagging |
| Information Security | Internal | Security requirements, threat model review, penetration-test sign-off |
| Legal and Compliance | Internal | Dataset and model licence clearance |
| Content Operations specialists | Digital Content Operations | End users, UAT testers, reviewers of low-confidence predictions |

## 5.2 RACI Matrix

R = Responsible, A = Accountable, C = Consulted, I = Informed.

| Activity | Sponsor | PO | BA | Vendor | Architect | InfoSec | Content Ops |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements baseline | I | A | R | C | C | C | C |
| Solution design | I | C | C | R | A | C | I |
| Data preparation and EDA | I | C | C | A/R | I | I | I |
| Model training and comparison | I | C | I | A/R | C | I | I |
| Model selection decision | C | A | C | R | C | I | C |
| API, container and CI/CD | I | I | C | A/R | C | C | I |
| AWS infrastructure | I | I | I | R | A | C | I |
| Security review and pen test | I | I | I | R | C | A | I |
| UAT | I | A | R | C | I | I | R |
| Go-live decision | A | R | C | C | C | C | C |
| Handover and knowledge transfer | I | A | C | R | C | I | C |

# 6. Users and Use Cases

## 6.1 User Personas

| Persona | Description and Needs |
| --- | --- |
| Content Operations Specialist | Reviews flagged low-confidence images and corrects tags. Needs predictions with confidence and alternatives so review is quick. |
| Integrating Application (DAM) | System-to-system consumer. Needs a stable, versioned, documented and secure API with predictable latency. |
| ML Engineer (internal, post-handover) | Retrains, compares and promotes models. Needs reproducible pipelines, tracked experiments and clear documentation. |
| Operations / Support Engineer | Runs the service. Needs health checks, dashboards, alerts and a runbook. |

## 6.2 Use Cases

| ID | Use Case | Primary Actor | Description |
| --- | --- | --- | --- |
| UC-01 | Classify a single image | DAM application | Submits one image and receives the predicted class, confidence, top-3 classes and a review flag. |
| UC-02 | Classify a batch of images | DAM application | Submits up to 32 images in one request and receives one result per image in the same order. |
| UC-03 | Review low-confidence prediction | Content Ops Specialist | Images with needs_review = true are routed to a manual queue in the DAM. The DAM provides this queue; the API provides the flag. |
| UC-04 | Train and compare models | ML Engineer | Runs the training pipeline from versioned configuration and compares runs in MLflow. |
| UC-05 | Promote a model version | ML Engineer, with PO approval | Moves an approved model version from Staging to Production in the MLflow registry and deploys it. |
| UC-06 | Roll back a model version | Operations | Restores the previous production model within 15 minutes. |
| UC-07 | Monitor service health | Operations | Views dashboards and receives alerts for errors, latency, availability and prediction drift. |

# 7. Data Requirements

## 7.1 Source Dataset

| Dataset | Intel Image Classification (Hugging Face Hub: sfarrukhm/intel-image-classification) |
| --- | --- |
| Content | About 25,000 natural scene images, nominally 150 × 150 pixels, RGB |
| Splits on the Hub | train ≈ 14,000 rows; test ≈ 3,000 rows |
| Format | Parquet; columns: image (image) and label (integer class ID 0–5) |
| Class balance | Six approximately balanced classes |
| Licence | “other”. Legal review is required before any commercial production use (see DR-10 and RSK-02). |
| Access | from datasets import load_dataset; ds = load_dataset("sfarrukhm/intel-image-classification") |

## 7.2 Class Taxonomy

The class IDs and labels below are fixed and shall be identical in training, the model artefact and the API response.

| Class ID | Label | Business Definition |
| --- | --- | --- |
| 0 | buildings | Scenes dominated by architecture or building facades, without a road or street as the main subject |
| 1 | forest | Scenes dominated by trees or woodland vegetation |
| 2 | glacier | Scenes dominated by ice fields, glaciers or snow-covered terrain |
| 3 | mountain | Scenes dominated by mountain or hill landforms, without dominant glacial ice |
| 4 | sea | Scenes dominated by sea, ocean or coastline water |
| 5 | street | Urban scenes where a road, street or pedestrian way is the main subject |

## 7.3 Data Split Strategy

The Hub provides only train and test splits. A validation split therefore has to be created as follows.

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| DR-01 | A validation split shall be carved from the Hub train split using a stratified 85/15 split with a fixed, recorded random seed. | Must | Class proportions in the train and validation splits differ by ≤ 1 percentage point. Seed and split indices are logged to MLflow. |
| DR-02 | The Hub test split shall be held out and used only once, for the final evaluation of candidate models. It shall not be used for training, early stopping or hyperparameter tuning. | Must | Code review confirms the test split is used only in the evaluation stage. The evaluation report states this. |
| DR-03 | The dataset revision (Hub commit hash) shall be pinned and recorded with every training run. | Must | Every MLflow run carries a dataset_revision tag. |

## 7.4 Data Quality and Preparation

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| DR-04 | Run exploratory data analysis (EDA) covering class distribution, image size distribution, colour mode and sample images per class. | Must | EDA notebook and summary included in the Phase 1 deliverables. |
| DR-05 | Detect and handle corrupt or unreadable images, non-RGB images (convert to RGB) and images that are not 150 × 150. | Must | Pipeline logs counts of each case and does not crash on any of them. Unit tests cover each case. |
| DR-06 | Check for exact and near-duplicate images between the train and test splits to prevent data leakage. | Must | Leakage report produced. Any duplicates found are removed from train, and the count is documented. |
| DR-07 | Spot-check label quality on a random sample of at least 300 images (50 per class). | Should | Estimated label-noise rate reported per class. |
| DR-08 | Preprocessing (resize to 224 × 224 and normalisation) shall use the image processor configuration of each pretrained model. Exactly the same preprocessing shall run at training time and in the inference API. | Must | Parity test: the same image gives identical tensors through the training and serving code paths. |
| DR-09 | Data augmentation (for example random resized crop, horizontal flip, mild colour jitter) shall be applied to the training split only. | Should | Augmentation settings are recorded in configuration and logged to MLflow. |

## 7.5 Data Governance

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| DR-10 | Legal and Compliance shall review the dataset licence (“other”) before the model is used commercially in production. | Must | Written licence clearance on file before the go-live gate. |
| DR-11 | Raw and processed data and model artefacts shall be stored in encrypted, access-controlled S3 buckets in the approved AWS region. | Must | S3 buckets use SSE-KMS encryption and Block Public Access. IAM access follows least privilege. |
| DR-12 | Images submitted to the inference API shall not be stored by default. Optional sampled retention for monitoring shall be configurable and comply with the retention period set by Compliance (OQ-05). | Must | Default configuration stores no request payloads. Retention policy is applied to any sampled data. |

# 8. Functional Requirements

## 8.1 Data Pipeline

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-01 | Provide a single command-line entry point that downloads, validates, splits and caches the dataset from versioned configuration. | Must | One command produces the train, validation and test datasets from a clean environment. |
| FR-02 | Implement data loading as a PyTorch Lightning DataModule with configurable batch size, number of workers and augmentation. | Must | The DataModule is used by all training runs and covered by unit tests. |

## 8.2 Model Training

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-03 | Fine-tune both candidate models (ResNet-50 and ViT Base/16), replacing the 1,000-class ImageNet head with a 6-class head. | Must | Both models train end to end and produce checkpoints and metrics in MLflow. |
| FR-04 | Implement training as a PyTorch Lightning LightningModule. Behaviour (model, optimiser, learning rate, scheduler, epochs, freezing strategy, precision) shall be driven by configuration files, not code changes. | Must | Switching models or hyperparameters requires a configuration change only. |
| FR-05 | Support early stopping and best-checkpoint selection based on validation macro-F1. | Must | Best checkpoint is selected by validation macro-F1 and logged. |
| FR-06 | Support mixed-precision training and GPU execution, with CPU fallback for smoke tests. | Should | Training runs on a GPU instance. A CPU smoke test (1 epoch, small subset) passes in CI. |
| FR-07 | Run a bounded hyperparameter search (at least learning rate and fine-tuning strategy) for each model. | Should | At least 6 tracked runs per model. Search space and results documented. |
| FR-08 | Set and log seeds for all random number generators to make runs reproducible. | Must | Re-running a recorded configuration reproduces test accuracy within ± 0.5 percentage points. |

## 8.3 Experiment Tracking and Model Registry (MLflow)

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-09 | Log every training run to MLflow with parameters, configuration file, git commit hash, dataset revision, metrics per epoch, final metrics, confusion matrix, environment and the model artefact. | Must | Audit of 5 random runs shows all listed items present. |
| FR-10 | Register candidate models in the MLflow Model Registry with versions, aliases or stages (Staging, Production, Archived) and model signatures. | Must | The production model is loaded by the API only from the registry, never from a local file path. |
| FR-11 | Host the MLflow tracking server centrally on AWS with persistent backend storage and S3 artefact storage, protected by authentication. | Must | Tracking UI is reachable only by authorised users. Data survives server restarts. |
| FR-12 | Provide a documented, repeatable retraining pipeline that the internal team can run after handover. | Must | Internal ML engineer runs it successfully during knowledge transfer. |

## 8.4 Evaluation and Model Selection

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-13 | Evaluate each candidate on the held-out test split and report accuracy, macro-F1, per-class precision, recall and F1, the confusion matrix and calibration (ECE). | Must | Metrics are logged to MLflow and included in the comparison report. |
| FR-14 | Benchmark inference latency (p50, p95), throughput and memory footprint of each candidate on the target serving hardware. | Must | Benchmark method and results included in the comparison report. |
| FR-15 | Produce a Model Comparison Report applying the decision matrix in Section 9.4, with a recommendation. | Must | Report approved by the Product Owner at the Phase 2 gate. |
| FR-16 | Include error analysis: the most confused class pairs and representative misclassified images, plus explainability visualisations (Grad-CAM for ResNet, attention maps for ViT) for a sample. | Should | Section present in the report with at least 10 annotated examples. |

## 8.5 Inference Service (FastAPI)

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-17 | Expose a single-image prediction endpoint that returns the predicted label, class ID, confidence, top-3 classes with probabilities, a needs_review flag, the model version and a request ID. | Must | Contract tests pass against the OpenAPI specification (Section 10). |
| FR-18 | Expose a batch prediction endpoint accepting up to 32 images per request. | Should | Results are returned in input order. A per-image error does not fail the whole batch. |
| FR-19 | Set needs_review = true when top-1 confidence is below a configurable threshold (default 0.60; final value agreed after evaluation, OQ-02). | Must | Threshold can be changed by configuration without rebuilding the image. |
| FR-20 | Provide liveness (/health), readiness (/ready) and model metadata (/v1/model-info) endpoints. | Must | /ready returns 200 only after the model is loaded. |
| FR-21 | Validate input: accept JPEG and PNG up to 5 MB, reject other content with clear error codes (Section 10.3). | Must | Negative tests for each error code pass. |
| FR-22 | Publish auto-generated OpenAPI documentation for the API. | Must | Swagger UI available in Dev and Staging; protected or disabled in Production. |

## 8.6 Deployment and Release

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-23 | Package the inference service as a Docker image that uses a minimal base image, runs as a non-root user and pins all dependencies. | Must | Image builds reproducibly. Container scan shows no Critical vulnerabilities. |
| FR-24 | Provision all AWS resources with Infrastructure as Code (Terraform or AWS CDK/CloudFormation) for the Dev, Staging and Production environments. | Must | An environment can be recreated from code alone. |
| FR-25 | Implement a CI/CD pipeline: lint, unit tests, build, image scan, push to Amazon ECR, deploy to Dev automatically, and promote to Staging and Production with manual approval. | Must | Pipeline runs green end to end. Production deployment requires an approver. |
| FR-26 | Support zero-downtime deployment and rollback to the previous model or image version within 15 minutes. | Must | Rollback demonstrated during UAT. |

## 8.7 Monitoring and Logging

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-27 | Emit structured JSON logs with request ID, latency, predicted class, confidence and model version. Never log raw image bytes. | Must | Logs searchable in CloudWatch. No image payloads in logs. |
| FR-28 | Provide an operational dashboard: request rate, error rate, p50/p95/p99 latency, CPU and memory, and instance count. | Must | Dashboard reviewed and accepted by Operations. |
| FR-29 | Provide alerts for error rate > 2% over 5 minutes, p95 latency > 500 ms over 10 minutes, and failed health checks. | Must | Alerts fire in a staged test and reach the support channel. |
| FR-30 | Track the prediction distribution and the share of low-confidence predictions over time to detect drift. | Should | Weekly drift view available. Alert when the needs_review rate exceeds 30% for 24 hours. |

# 9. Model Requirements

## 9.1 Candidate Models

| Attribute | ResNet-50 | ViT Base/16 |
| --- | --- | --- |
| Hub ID | microsoft/resnet-50 | google/vit-base-patch16-224 |
| Architecture | Convolutional neural network (residual network) | Vision Transformer, 16 × 16 patches |
| Parameters | ≈ 25.6 M | ≈ 86.6 M |
| Pretraining | ImageNet | ImageNet |
| Input size | 224 × 224 | 224 × 224 |
| Licence | Apache-2.0 | Apache-2.0 |
| Role in project | CNN baseline | Transformer comparison |

## 9.2 Model Performance Acceptance Thresholds

A candidate model is eligible for production only if it meets every Must threshold below on the held-out test split.

| ID | Metric | Threshold | Priority | Notes |
| --- | --- | --- | --- | --- |
| MR-01 | Top-1 accuracy (test) | ≥ 92% (stretch ≥ 94%) | Must | Primary business KPI (BO-2) |
| MR-02 | Macro-averaged F1 (test) | ≥ 0.92 | Must | Guards against weak classes |
| MR-03 | Per-class recall (test) | ≥ 0.88 for every class | Must | Glacier/mountain and buildings/street are known confusion pairs |
| MR-04 | Expected calibration error | ≤ 0.05 | Should | Confidence must be meaningful for the review threshold |
| MR-05 | Model inference latency, single image, serving hardware | p95 ≤ 200 ms | Must | Leaves headroom inside the 500 ms end-to-end API target |
| MR-06 | Reproducibility | ± 0.5 pp accuracy on re-run | Must | See FR-08 |

## 9.3 Training Guidelines

- Use transfer learning from the pretrained weights. Evaluate both full fine-tuning and a staged approach (frozen backbone first, then unfreeze).

- Use the model-specific image processor from the Hugging Face model repository for resizing and normalisation (DR-08).

- Select checkpoints using validation macro-F1 only. The test split is evaluated once per final candidate (DR-02).

- Record compute used (GPU type, hours) per run so that training cost can be reported.

## 9.4 Model Selection Decision Matrix

Only models that pass Section 9.2 are scored. Each criterion is scored 1–5 and multiplied by its weight. The highest weighted score is recommended. The Product Owner makes the final decision, in consultation with the Architect.

| Criterion | Weight | Evidence |
| --- | --- | --- |
| Predictive quality (accuracy, macro-F1) | 35% | Test-set metrics (FR-13) |
| Robustness (worst-class recall, calibration) | 15% | Per-class metrics and ECE |
| Inference latency and throughput | 20% | Benchmark on serving hardware (FR-14) |
| Serving cost (monthly, at expected load) | 20% | AWS cost estimate for the target configuration |
| Operability (model size, memory, cold start, maintainability) | 10% | Artefact size, container memory, start-up time |

Business guidance on trade-offs If the two models are within 1 percentage point of accuracy of each other, the business prefers the cheaper and faster model. A more expensive model is acceptable only if it gives a material quality gain (≥ 1.5 pp accuracy or clearly better worst-class recall).

## 9.5 Model Documentation

The vendor shall deliver a Model Card for the production model covering intended use, out-of-scope use, training data, evaluation results per class, known limitations (for example that out-of-domain images are always forced into one of the six classes), ethical considerations and the licences of the data and model.

# 10. API Requirements

## 10.1 Endpoints

| Method | Path | Auth | Purpose |
| --- | --- | --- | --- |
| POST | /v1/predict | Required | Classify a single image (multipart/form-data, field: file) |
| POST | /v1/predict/batch | Required | Classify up to 32 images (multipart, field: files) |
| GET | /v1/model-info | Required | Model name, version, registry alias, class labels, threshold, training date |
| GET | /health | None (internal) | Liveness probe |
| GET | /ready | None (internal) | Readiness probe; 200 only when the model is loaded |

The API shall be versioned in the URL path (/v1). Breaking changes require a new version, and the previous version stays available for at least 3 months after notice to consumers.

## 10.2 Single Prediction Response (example)

HTTP/1.1 200 OK

{

"request_id": "7f9c2a1e-4b6d-4e0a-9a51-2c3d8e1f0b77",

"label": "glacier",

"class_id": 2,

"confidence": 0.913,

"needs_review": false,

"top_k": [

{"label": "glacier",  "class_id": 2, "probability": 0.913},

{"label": "mountain", "class_id": 3, "probability": 0.071},

{"label": "sea",      "class_id": 4, "probability": 0.009}

],

"model": {"name": "scene-classifier", "version": "3", "architecture": "vit-base-patch16-224"},

"latency_ms": 87

}

## 10.3 Error Handling

Errors shall return a consistent JSON body: {"error": {"code": "...", "message": "...", "request_id": "..."}}.

| HTTP | Error Code | Condition |
| --- | --- | --- |
| 400 | INVALID_IMAGE | File cannot be decoded as an image |
| 401 | UNAUTHORIZED | Missing or invalid credentials |
| 413 | PAYLOAD_TOO_LARGE | Image larger than 5 MB, or batch larger than 32 images |
| 415 | UNSUPPORTED_MEDIA_TYPE | Content type is not JPEG or PNG |
| 429 | RATE_LIMITED | Client exceeded its request quota |
| 500 | INTERNAL_ERROR | Unexpected server error (no stack traces in the response) |
| 503 | MODEL_NOT_READY | Model not loaded yet, or the service is draining |

# 11. Non-Functional Requirements

| ID | Category | Requirement | Priority | Verification |
| --- | --- | --- | --- | --- |
| NFR-01 | Performance | p95 end-to-end latency ≤ 500 ms and p99 ≤ 1,000 ms for single-image requests (image ≤ 1 MB) at the target load, measured inside the AWS region. | Must | Load test |
| NFR-02 | Throughput | Sustain 20 requests per second with peaks of 50 requests per second for 5 minutes, without breaching NFR-01. Volume to be confirmed (OQ-03). | Must | Load test |
| NFR-03 | Scalability | Scale horizontally and automatically from a minimum of 2 instances, based on CPU or request count. | Must | Scaling test |
| NFR-04 | Availability | ≥ 99.5% monthly availability. Deploy across at least 2 Availability Zones. | Must | Monitoring |
| NFR-05 | Resilience | Recovery time objective (RTO) ≤ 1 hour and recovery point objective (RPO) ≤ 24 hours for MLflow metadata. The service is stateless. | Must | DR drill |
| NFR-06 | Start-up time | A new instance is ready to serve traffic in ≤ 120 seconds. | Should | Test |
| NFR-07 | Reproducibility | Any production model can be rebuilt from git commit, configuration, dataset revision and seed. | Must | UAT re-run |
| NFR-08 | Maintainability | Python 3.11+, typed code, linting with ruff, ≥ 80% unit-test coverage on non-training code, modular package structure. | Must | CI report |
| NFR-09 | Portability | The container runs identically on a developer laptop and on AWS. No hard-coded environment values. | Must | Review |
| NFR-10 | Observability | Logs, metrics and alerts as defined in Section 8.7. Request tracing by request ID. | Must | Review |
| NFR-11 | Cost | Production serving cost shall be estimated before go-live and shall stay within the budget agreed at the Phase 2 gate. All resources carry cost-allocation tags. | Must | Cost report |
| NFR-12 | Documentation | README, architecture document, API reference, runbook, model card and retraining guide. | Must | Deliverable review |

# 12. Technology Stack and Solution Architecture

## 12.1 Mandated Technology Stack

The following technologies are mandated by the business and Enterprise Architecture. Any deviation requires an approved change request.

| Layer | Technology | Notes |
| --- | --- | --- |
| Language | Python 3.11+ | Dependencies managed with a lock file |
| Deep learning | PyTorch + PyTorch Lightning | Hugging Face transformers for pretrained weights and processors |
| Experiment tracking and registry | MLflow | Central tracking server and Model Registry |
| Inference API | FastAPI + Uvicorn | OpenAPI documentation generated automatically |
| Containerisation | Docker | Images stored in Amazon ECR |
| Cloud | AWS | Approved region per the Corporate Landing Zone (R4) |
| Infrastructure as Code | Terraform or AWS CDK | Vendor to propose; Architect to approve |
| CI/CD | GitHub Actions (preferred) or AWS CodePipeline | Must integrate with corporate source control |

## 12.2 Reference Architecture (logical)

The logical architecture below is the business’s reference view. The vendor shall confirm or refine it in the Solution Design Document at the end of Phase 0.

| Component | Indicative AWS Service | Responsibility |
| --- | --- | --- |
| Data and artefact storage | Amazon S3 (SSE-KMS) | Raw and processed datasets, model artefacts, MLflow artefacts |
| Training compute | SageMaker Training Jobs or EC2 GPU instances | Run Lightning training jobs from a container image |
| Experiment tracking | SageMaker managed MLflow, or MLflow on ECS with RDS PostgreSQL | Tracking server and Model Registry |
| Container registry | Amazon ECR | Versioned inference images with scan-on-push |
| Model serving | Amazon ECS on Fargate behind an Application Load Balancer, or a SageMaker real-time endpoint | Vendor to compare cost and latency (OQ-01) |
| API front door | Amazon API Gateway or ALB with AWS WAF | Authentication, throttling, TLS termination |
| Secrets and configuration | AWS Secrets Manager / SSM Parameter Store | Credentials and runtime configuration |
| Observability | Amazon CloudWatch (logs, metrics, alarms, dashboards) | Operational monitoring and alerting |
| Network | VPC with private subnets, VPC endpoints | No public access to compute or storage |

### End-to-end flow

- The data pipeline loads the pinned dataset revision, validates it, splits it and stores it in S3.

- Training jobs fine-tune each candidate model and log everything to MLflow.

- The evaluation pipeline scores candidates on the held-out test split. The approved model is registered and given the Production alias.

- CI/CD builds the FastAPI inference image, scans it, pushes it to ECR and deploys it to the serving platform.

- At start-up, the service loads the Production model version from the MLflow registry.

- Consumers call the API through the authenticated front door. Logs and metrics go to CloudWatch.

## 12.3 Environments

| Environment | Purpose | Data / Access |
| --- | --- | --- |
| Development | Vendor build and integration | Public benchmark data; vendor engineers |
| Staging (UAT) | System testing, load testing, security testing, UAT | Production-like configuration; testers and the DAM team |
| Production | Live service | Restricted access; changes only through CI/CD with approval |

# 13. Security and Compliance Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| SEC-01 | All API endpoints except health probes shall require authentication (API key through API Gateway, or IAM/Cognito; final mechanism per OQ-06). | Must | Unauthenticated requests receive 401. |
| SEC-02 | Encrypt all traffic in transit with TLS 1.2 or higher, and all data at rest with AWS KMS. | Must | Configuration review and scan. |
| SEC-03 | Grant IAM roles on a least-privilege basis per component. No long-lived access keys. No credentials in code or images. | Must | IAM review. Secret scanning in CI. |
| SEC-04 | Scan dependencies and container images in CI. Builds fail on Critical findings, and High findings need a documented exception. | Must | CI scan reports. |
| SEC-05 | Apply rate limiting and AWS WAF managed rules on the public entry point. | Must | Throttling test returns 429. |
| SEC-06 | Pass an independent penetration test with no open Critical or High findings before go-live. | Must | Pen test report signed off by InfoSec. |
| SEC-07 | Retain audit logs of deployments, model promotions and access to MLflow for at least 1 year. | Must | CloudTrail and MLflow audit evidence. |
| SEC-08 | Record dataset and model licences (Apache-2.0 for both models; “other” for the dataset) in the model card and the third-party notice file. | Must | Legal sign-off (DR-10). |
| SEC-09 | Vendor staff shall access company AWS accounts only through federated, MFA-protected identities, and access shall be revoked at contract end. | Must | Access review at handover. |

# 14. Testing and Acceptance

## 14.1 Test Strategy

| Test Level | Scope | Owner |
| --- | --- | --- |
| Unit tests | Data transforms, preprocessing parity, API handlers, utilities | Vendor |
| Integration tests | DataModule to training loop; API to MLflow registry; container start-up | Vendor |
| Model validation | Thresholds in Section 9.2 on the held-out test split; regression check against the current production model | Vendor; reviewed by PO |
| Contract tests | API responses match the OpenAPI specification and the error codes | Vendor |
| Performance and load tests | NFR-01 to NFR-03 in Staging | Vendor |
| Security tests | SAST, dependency and image scans, penetration test | Vendor / InfoSec |
| User acceptance testing | Business scenarios with a curated set of sample images, including edge cases | BA team and Content Ops |
| Operational readiness | Alerts, dashboards, rollback, runbook walk-through | Operations |

## 14.2 UAT Exit Criteria

- All Must requirements are implemented and verified. Any Should requirement not delivered has an approved workaround.

- Model meets every Must threshold in Section 9.2, and the comparison report is approved.

- No open Severity 1 or Severity 2 defects. Severity 3 defects have an agreed fix plan.

- Load test and penetration test reports are signed off.

- Rollback demonstrated successfully in Staging.

- Runbook, model card and handover documentation accepted.

## 14.3 Definition of Done (per user story)

- Code peer-reviewed and merged. CI pipeline green.

- Unit tests written. Coverage target met.

- Acceptance criteria verified by the BA.

- Documentation updated.

- Deployed to the Development environment.

# 15. Deliverables

| ID | Deliverable | Description | Phase |
| --- | --- | --- | --- |
| D-01 | Solution Design Document | Architecture, AWS services, serving option comparison, security design, cost estimate | Phase 0 |
| D-02 | Project plan and RAID log | Detailed plan, risks, assumptions, issues and dependencies | Phase 0 |
| D-03 | EDA and data quality report | Outputs of DR-04 to DR-07 | Phase 1 |
| D-04 | Source code repository | Data, training, evaluation, serving code, tests and configuration | Phases 1–4 |
| D-05 | MLflow tracking server and registry | All runs and registered models | Phases 1–2 |
| D-06 | Model Comparison Report | Section 8.4 and the decision matrix in Section 9.4, with a recommendation | Phase 2 |
| D-07 | Production model and Model Card | Registered model version plus documentation | Phase 2 |
| D-08 | Inference API and Docker image | FastAPI service, OpenAPI specification, image in ECR | Phase 3 |
| D-09 | Infrastructure as Code and CI/CD pipelines | All environments and pipelines | Phases 3–4 |
| D-10 | Test reports | Unit, integration, load, security and UAT evidence | Phases 3–5 |
| D-11 | Operations runbook and dashboards | Monitoring, alerting, rollback and incident procedures | Phase 4 |
| D-12 | Retraining guide and knowledge transfer | Documentation plus at least 3 KT sessions with recordings | Phase 5 |

Ownership of all source code, model artefacts and documentation transfers to the organisation in accordance with the Master Services Agreement (R6).

# 16. Delivery Plan and Milestones

The timeline is indicative. The vendor shall confirm it in the project plan (D-02). Each phase ends with a quality gate that requires Product Owner approval before the next phase starts.

| Phase | Weeks | Key Activities | Exit Gate |
| --- | --- | --- | --- |
| 0. Mobilisation and design | 1–2 | Kick-off, access, AWS setup, solution design, backlog refinement with BA | Solution design approved; backlog baselined |
| 1. Data and baseline | 2–4 | Data pipeline, EDA, quality checks, MLflow setup, first ResNet-50 baseline | EDA report accepted; baseline tracked in MLflow |
| 2. Model development and selection | 4–7 | Fine-tune and tune both models, evaluation, benchmarking, comparison report | Model selection approved (PO + Architect) |
| 3. API and containerisation | 6–9 | FastAPI service, Docker image, tests, CI/CD | API contract tests pass in Dev |
| 4. AWS deployment and hardening | 8–11 | IaC, Staging and Production, monitoring, load and security tests | Load and pen tests signed off |
| 5. UAT, go-live and handover | 11–12 | UAT, go-live, hypercare, knowledge transfer | UAT sign-off; go-live approved by Sponsor |

Hypercare: the vendor provides 4 weeks of post-go-live support with Severity 1 response within 1 business hour.

# 17. Project Governance and Change Control

## 17.1 Cadence

| Forum | Frequency | Participants and Purpose |
| --- | --- | --- |
| Daily stand-up | Daily | Vendor team and BA: progress and blockers |
| Sprint review / demo | Every 2 weeks | PO, BA, Vendor, Content Ops: demonstrate working increments |
| Status report | Weekly | Vendor Delivery Manager to PO: RAG status, RAID log, burn-down |
| Steering committee | Monthly and at each phase gate | Sponsor, PO, Architect, Vendor leadership: decisions and escalations |

## 17.2 Change Control

- Any party may raise a Change Request (CR) through the BA team, using the CR template.

- The BA team and the Vendor assess the impact on scope, cost, timeline, risk and dependent requirements within 5 business days.

- The Product Owner approves CRs that change requirements only. CRs that affect budget or the go-live date also need Steering Committee approval.

- Approved CRs update this document (new version) and the backlog.

## 17.3 Escalation Path

Team level (BA ↔ Vendor Tech Lead) → Product Owner ↔ Vendor Delivery Manager → Steering Committee (Business Sponsor).

# 18. Assumptions, Constraints and Dependencies

## 18.1 Assumptions

| ID | Assumption |
| --- | --- |
| A-01 | The public Intel Image Classification dataset is representative enough of company images to prove value for this release. Domain fit will be validated during UAT with a sample of company images. |
| A-02 | Six classes are sufficient for the first release. Additional classes will be handled in a later phase. |
| A-03 | Expected production load is about 20 requests per second on average (to be confirmed, OQ-03). |
| A-04 | The DAM team will integrate with the API within the project timeline. |
| A-05 | GPU capacity in the approved AWS region is available for training. |

## 18.2 Constraints

| ID | Constraint |
| --- | --- |
| C-01 | The technology stack in Section 12.1 is mandated. |
| C-02 | Only the two named pretrained models are in scope for comparison. Other architectures need a CR. |
| C-03 | All workloads run in company-owned AWS accounts in the approved region. No data leaves those accounts except public dataset and model downloads. |
| C-04 | Go-live is subject to Legal clearance of the dataset licence (DR-10). |

## 18.3 Dependencies

| ID | Dependency | Owner |
| --- | --- | --- |
| DEP-01 | AWS accounts, VPC and IAM federation ready by the end of week 1 | Cloud Platform team |
| DEP-02 | Corporate source control and CI runners accessible to the vendor | Internal IT |
| DEP-03 | Licence review completed before the Phase 4 exit gate | Legal and Compliance |
| DEP-04 | Content Ops testers available for UAT in weeks 11–12 | Product Owner |
| DEP-05 | DAM integration team available for integration testing | DAM Product Owner |

# 19. Risks and Mitigations

| ID | Risk | L | I | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| RSK-01 | Domain shift: company images differ from the benchmark dataset, which lowers real-world accuracy. | M | H | Validate on a labelled sample of company images during UAT. Use the review threshold. Plan a fine-tuning phase on company data. | PO |
| RSK-02 | The dataset licence (“other”) restricts commercial use. | M | H | Early Legal review (DR-10). Fallback plan: retrain on licensed or company-labelled images. | Legal |
| RSK-03 | Visually similar classes (glacier/mountain, buildings/street) are confused. | H | M | Per-class recall threshold (MR-03), error analysis, top-3 output and human review flag. | Vendor |
| RSK-04 | ViT Base latency or cost on serving hardware exceeds targets. | M | M | Benchmark early (FR-14). The decision matrix weights cost and latency. Consider GPU serving or ResNet-50. | Vendor |
| RSK-05 | Out-of-scope images (indoor, people, documents) are forced into one of the six classes. | H | M | Confidence threshold with needs_review. Document the limitation in the model card. Consider an “other” class in a future phase. | PO |
| RSK-06 | Label noise in the public dataset caps achievable accuracy. | M | M | Label spot-check (DR-07). Set expectations using the measured noise rate. | Vendor |
| RSK-07 | Training or serving costs overrun. | L | M | Cost tagging, budgets and alerts. Spot instances for training. Right-sizing review. | Architect |
| RSK-08 | Knowledge gaps after vendor exit. | M | H | Mandatory documentation, recorded KT sessions, and an internal engineer pairing from Phase 2. | PO |

L = Likelihood, I = Impact (H = High, M = Medium, L = Low).

# 20. Open Questions and Pending Decisions

| ID | Question / Decision | Owner | Due |
| --- | --- | --- | --- |
| OQ-01 | Serving platform: ECS Fargate (CPU) vs. SageMaker real-time endpoint (CPU or GPU), based on cost and latency evidence | Architect + Vendor | End of Phase 0 |
| OQ-02 | Final confidence threshold for needs_review, balancing automation rate (BO-1) against error rate | Product Owner | Phase 2 gate |
| OQ-03 | Confirmed production volumes: average and peak requests per second, and daily image intake | Content Ops | End of Phase 0 |
| OQ-04 | Legal clearance of the dataset licence for commercial production use | Legal | Phase 4 gate |
| OQ-05 | Retention period for sampled inference data and logs | Compliance | End of Phase 1 |
| OQ-06 | API authentication mechanism for internal consumers (API key vs. IAM/Cognito) | InfoSec + Architect | End of Phase 0 |
| OQ-07 | Whether a labelled sample of company images can be provided for domain validation (RSK-01) | Product Owner | Phase 2 |

# 21. Glossary

| Term | Definition |
| --- | --- |
| CNN | Convolutional Neural Network, a deep learning architecture for images based on convolution filters |
| ViT | Vision Transformer, an architecture that splits an image into patches and processes them with self-attention |
| Fine-tuning / transfer learning | Further training of a pretrained model on a new, task-specific dataset |
| Top-1 accuracy | Percentage of images whose highest-probability prediction is the correct class |
| Macro-F1 | Unweighted mean of the per-class F1 scores, the harmonic mean of precision and recall |
| ECE | Expected Calibration Error: how closely predicted confidence matches observed accuracy |
| p95 latency | Response time under which 95% of requests complete |
| MLflow | Open-source platform for experiment tracking, model packaging and the model registry |
| PyTorch Lightning | Framework that structures PyTorch training code to make it reproducible and scalable |
| FastAPI | Python web framework for building typed REST APIs with automatic OpenAPI documentation |
| Data leakage | Test information influencing training, which gives over-optimistic results |
| Domain shift | A difference between the training data distribution and real production data |
| DAM | Digital Asset Management system |
| MoSCoW | Prioritisation method: Must, Should, Could, Won’t |

# Appendix A. Requirements Traceability Matrix (summary)

The BA team shall extend this matrix down to user-story and test-case level in the project’s backlog tool.

| Objective | Linked Requirements | Verified By |
| --- | --- | --- |
| BO-1 | FR-17, FR-19, FR-30, MR-04 | UAT; first 30 days of production metrics |
| BO-2 | DR-01 to DR-09, FR-03 to FR-08, FR-13, MR-01 to MR-03 | Model validation; Model Comparison Report |
| BO-3 | FR-14, MR-05, NFR-01 to NFR-03 | Load test |
| BO-4 | FR-20, FR-23 to FR-29, NFR-04 to NFR-06, SEC-01 to SEC-09 | Operational readiness test; pen test |
| BO-5 | DR-03, FR-08 to FR-12, NFR-07 | MLflow audit; reproducibility re-run in UAT |
| BO-6 | FR-13 to FR-16, Section 9.4 | Approved Model Comparison Report |

# Appendix B. Sample Error Response

HTTP/1.1 415 Unsupported Media Type

{

"error": {

"code": "UNSUPPORTED_MEDIA_TYPE",

"message": "Only image/jpeg and image/png are accepted.",

"request_id": "0c1d5e3a-91f2-4b8e-8d6a-5f0e2b7c9a14"

}

}

— End of Document —